AI-POWERED CUSTOMER
ENGAGEMENT PLATFORM

WhatsApp Automation • AI Voice Agents • CRM & Lead Management

Detailed Technology Stack, Architecture, Delivery Roadmap & Indicative Budget

Prepared for: Smart Software Service

Version 1.0  |  28 October 2026

# 1. Executive Summary

This document proposes a practical, scalable solution for a business that wants to combine WhatsApp Business messaging, automated customer engagement, lead management, CRM integration, and AI-powered inbound/outbound voice agents. The aim is to respond to enquiries quickly, qualify leads consistently, reduce repetitive manual work, and give sales and support teams a single view of customer interactions.

Recommended approach: deliver a WhatsApp and CRM minimum viable product (MVP) first, then add AI voice calling after the message workflows, data model, consent handling, and reporting are stable. Reuse established APIs and voice-agent platforms rather than building speech recognition, text-to-speech, telephony, or a foundation model from scratch.

| Decision area | Recommended starting point | Why |
| --- | --- | --- |
| Backend | Node.js + TypeScript + NestJS | Good fit for webhooks, integrations, asynchronous events and a consistent JavaScript/TypeScript stack. |
| WhatsApp | Meta WhatsApp Business Platform / Cloud API | Direct platform integration and control over message flows. |
| Workflow automation | n8n | Rapidly connects triggers, CRM actions, notifications and scheduled follow-ups. |
| Database | PostgreSQL | Relational records for leads, consent, conversations, call outcomes and audit trails. |
| AI | Provider API such as OpenAI, Gemini or AWS Bedrock | Avoids training and hosting a model at the start. |
| Voice | Indian-capable telephony provider plus a voice-agent platform | Accelerates inbound/outbound calling; provider capabilities and India support must be validated. |
| CRM | Integrate the client's existing CRM first | Avoids building a large CRM before requirements are known. |
| Cloud | AWS managed services | Supports secure deployment, logging, scaling and operational monitoring. |

# 2. Business Requirements and Scope

## 2.1 WhatsApp API and automation

Connect a business phone number through the WhatsApp Business Platform.

Receive customer messages through verified webhooks and send appropriate replies.

Use approved message templates where required for business-initiated messaging.

Automate acknowledgements, FAQs, lead capture, routing, reminders and follow-ups.

Store customer details, message metadata, consent/preferences and interaction history.

Integrate with the client's CRM or a custom lead-management module.

Provide failure handling, retry logic, delivery status tracking and operational logs.

## 2.2 AI voice agents

Support inbound calls and permitted outbound calls.

Use speech recognition, a language model and speech synthesis to conduct conversations.

Collect lead qualification details such as need, location, budget, urgency and preferred contact time.

Create a call summary, structured outcome and recommended next action.

Transfer the call or create a human follow-up task when the AI cannot help.

Track call duration, outcome, transfer rate, latency and cost per completed interaction.

Apply appropriate consent, recording disclosure, retention and telecom compliance controls.

## 2.3 CRM and lead management

Create, assign, search and update leads.

Maintain a sales pipeline with configurable statuses.

Link WhatsApp conversations and voice calls to a lead/contact record.

Record lead scores, summaries, source campaigns and next actions.

Support role-based access for administrators, sales representatives and supervisors.

Provide dashboards for response time, lead qualification, follow-up completion and conversions.

# 3. Proposed Technology Stack

| Layer | Preferred technology | Alternatives / notes |
| --- | --- | --- |
| WhatsApp channel | Meta WhatsApp Business Platform / Cloud API | Use the official API; confirm number onboarding, templates, pricing and messaging policy. |
| API backend | Node.js + TypeScript + NestJS | Express.js is suitable for a smaller MVP; NestJS provides a stronger application structure. |
| Webhook processing | NestJS controllers + signature/token validation | Validate requests, handle duplicates and acknowledge webhooks promptly. |
| Workflow automation | n8n | Use for integration workflows; keep critical business rules and authorization in the backend. |
| Database | PostgreSQL | Store structured leads, consent records, interaction metadata and audit records. |
| Cache / queue | Redis + BullMQ | Use for retries, scheduled jobs, throttling and asynchronous processing where needed. |
| AI language model | OpenAI API, Google Gemini or AWS Bedrock | Choose after testing quality, latency, data-handling terms and cost. |
| Voice agent | Vapi or Retell AI, subject to provider/India suitability | Validate Indian number support, call routing, latency, languages, data residency and pricing. |
| Telephony | Exotel or Twilio, subject to use case and current availability | Confirm inbound/outbound capabilities, Indian number rules, TRAI-related requirements and commercial terms. |
| Speech-to-text | Voice-platform native service or Deepgram / Google Cloud | Benchmark English, Hindi, Hinglish and required regional languages. |
| Text-to-speech | Voice-platform native service, ElevenLabs or Google Cloud | Test voice quality, pronunciation, language support and commercial rights. |
| CRM | Client's existing CRM; e.g., Zoho CRM or HubSpot | Use supported APIs and webhooks. Build a custom CRM only if justified. |
| Frontend | React + TypeScript | Optional for MVP; a simple admin view may be enough initially. |
| Cloud hosting | AWS ECS/Fargate or Lambda based on workload | Use managed services where they reduce operational overhead. |
| Object storage | Amazon S3 | Optional for recordings/transcripts; apply access controls, encryption and retention policies. |
| Secrets and identity | AWS Secrets Manager / Parameter Store; managed identity provider | Never store API keys in source control; enforce least privilege. |
| Observability | Amazon CloudWatch + structured logs | Add alarms, correlation IDs, dashboards and error tracking. |

# 4. High-Level Architecture

The proposed architecture separates channel adapters, business rules, AI orchestration, persistence and external integrations.

CUSTOMER
  |-- WhatsApp --> Meta Cloud API --|
  |-- Phone ----> Telephony Provider |--> API / Webhook Gateway
                                      |
                              Node.js / NestJS
                                      |
                    +-----------------+-----------------+
                    |                 |                 |
             Business Rules      AI Orchestrator    Queue / n8n
                    |                 |                 |
                    +-----------------+-----------------+
                                      |
                            PostgreSQL / Redis
                                      |
                           CRM + Admin Dashboard
                                      |
                         AWS Monitoring / Storage

## 4.1 WhatsApp message flow

A customer sends a message to the registered business number.

Meta sends a webhook event to the public HTTPS endpoint.

The backend validates the request and acknowledges it quickly.

The event is queued or processed asynchronously to avoid webhook timeouts.

The application resolves the customer/lead, applies business rules and optionally calls an LLM.

The backend sends a response through the Cloud API and records message metadata/status.

A workflow can create a CRM task or schedule an eligible follow-up.

## 4.2 AI voice flow

A permitted inbound or outbound call is connected through the chosen telephony/voice-agent platform.

Speech is transcribed or processed by the provider's real-time speech pipeline.

The AI agent uses a constrained prompt, approved knowledge sources and defined tools.

The agent asks qualification questions and extracts structured answers.

The system updates the CRM and stores a concise summary and outcome.

Calls needing human judgment are transferred or assigned to a person.

Monitoring captures failures, latency, call outcomes and usage costs.

# 5. Suggested Data Model

| Entity | Key fields | Purpose |
| --- | --- | --- |
| Lead | id, name, phone, email, source, status, owner_id, score, created_at | Core lead record. |
| ContactPreference | lead_id, channel, consent_status, source, timestamp, opt_out_at | Track channel preferences and consent evidence. |
| Conversation | id, lead_id, channel, started_at, last_activity_at, status | Group related interactions. |
| Message | id, conversation_id, direction, provider_message_id, type, status, timestamp | Track inbound/outbound messages and delivery states. |
| Call | id, lead_id, provider_call_id, direction, duration, outcome, recording_ref | Store call metadata and outcome. |
| TranscriptSummary | call_id, summary, extracted_fields, model_version | Store useful results without relying only on raw transcript. |
| FollowUpTask | id, lead_id, due_at, channel, status, assigned_to | Manage scheduled follow-ups. |
| AuditEvent | id, actor, action, entity, timestamp, correlation_id | Support traceability and operational investigations. |

Design note: avoid storing unnecessary sensitive information. Define retention periods and deletion procedures. Store provider identifiers and metadata rather than duplicating large payloads where possible.

# 6. Security, Privacy and Compliance

Use HTTPS for all public webhooks and validate provider signatures/tokens as supported by each provider.

Store API credentials in a managed secrets service and rotate them periodically.

Apply least-privilege IAM roles and restrict access to recordings, transcripts and customer records.

Encrypt data in transit and at rest; use database backups and test restoration.

Record the source, scope and timestamp of customer consent/preferences where required.

Respect WhatsApp opt-outs, approved template requirements and platform policies.

For calls, assess applicable Indian telecom, TRAI, Do Not Disturb, consent and recording-disclosure obligations with the provider/legal adviser before launch.

Define privacy notices, data retention, deletion, access controls and incident response procedures.

Do not let the AI invent prices, policy promises or eligibility decisions; constrain responses to approved information.

Provide human handoff for complaints, sensitive requests, low-confidence responses and high-impact decisions.

This document is a technical planning guide, not legal advice. Compliance requirements depend on the call type, industry, customer location, consent model and provider setup. Confirm current requirements before production.

# 7. Delivery Plan and Milestones

| Phase | Scope | Indicative duration | Acceptance criteria |
| --- | --- | --- | --- |
| 0. Discovery | Confirm use cases, volumes, CRM, languages, consent, call scenarios and success metrics. | 3–5 working days | Approved requirements and provider shortlist. |
| 1. WhatsApp MVP | Number setup, webhook, inbound/outbound messages, templates and basic logging. | 1–2 weeks | Test messages flow end-to-end and errors are observable. |
| 2. Lead/CRM workflows | Lead capture, CRM sync, status updates, scheduled follow-ups and opt-out handling. | 1–2 weeks | Lead records and follow-up tasks are correctly synchronized. |
| 3. AI voice pilot | Inbound/outbound pilot, qualification script, structured extraction, summary and human handoff. | 2–4 weeks | Pilot meets agreed language, quality, latency and cost targets. |
| 4. Dashboard and hardening | Reports, access control, alarms, retries, deployment, runbooks and user acceptance testing. | 1–2 weeks | Security and UAT checklist signed off. |
| 5. Production rollout | Limited rollout, training, monitoring and post-launch support. | 1–2 weeks | Operational owner, support process and rollback plan established. |

The timeline is indicative and assumes timely access to Meta/telephony accounts, CRM APIs, test data and client stakeholders. Provider approval or number registration can add lead time.

# 8. Indicative Development Budget

The following figures are planning estimates for a lean India-based implementation, not formal quotations. They exclude provider usage charges, applicable taxes, paid CRM licences and any substantial data migration.

| Scope | Indicative effort | Indicative one-time budget | Assumptions |
| --- | --- | --- | --- |
| WhatsApp automation MVP | 2–4 weeks | ₹50,000–₹1.5 lakh | Basic webhooks, message flows, database and deployment. |
| WhatsApp + existing CRM | 3–6 weeks | ₹1–₹2.5 lakh | One CRM, lead sync, basic follow-up workflows. |
| WhatsApp + AI voice + CRM | 6–10 weeks | ₹2.5–₹6 lakh | Reuse external voice platform; limited pilot scope. |
| Custom CRM + omnichannel platform | 10–16+ weeks | ₹5–₹12 lakh+ | Custom UI, permissions, reports and deeper integrations. |

## 8.1 Recurring cost categories

WhatsApp message charges and any solution-provider/platform fees.

Telephony numbers, inbound/outbound minutes and call recording.

LLM tokens, speech-to-text and text-to-speech usage.

Cloud compute, database, queue, logs, storage, backups and data transfer.

CRM licences, voice-agent subscriptions and workflow automation hosting/licensing where applicable.

Maintenance, support, monitoring, security updates and change requests.

Before quoting a fixed monthly fee, estimate expected WhatsApp conversations, outbound messages, call minutes, average call length, languages, concurrency, CRM licences and retention. Include a usage allowance and define overage billing.

# 9. Quality and Acceptance Checklist

Webhook verification and duplicate-event handling tested.

Message delivery states and provider errors recorded.

Approved templates and customer opt-out flows verified.

Follow-up schedules respect policy constraints and do not contact opted-out customers.

CRM records remain consistent when a provider request fails or is retried.

AI voice agent identifies itself appropriately and follows an approved script.

Low-confidence, complaint and out-of-scope scenarios trigger safe handoff.

Hindi/English/Hinglish and required regional languages tested with real users.

Latency, concurrent calls, timeout and provider outage behavior tested.

Access control, secrets, encryption, backups and retention policies reviewed.

Dashboard metrics reconciled against provider records.

Runbooks, rollback procedure and support ownership documented.

# 10. Suggested KPIs

| Area | KPI | Purpose |
| --- | --- | --- |
| WhatsApp | First response time; delivery rate; failure rate | Measure responsiveness and reliability. |
| Automation | Workflow success rate; retry rate; follow-up completion | Measure operational stability. |
| Voice | Call connection rate; average latency; completion rate; transfer rate | Measure voice experience and usefulness. |
| Sales | Lead qualification rate; appointment rate; conversion rate | Measure business impact. |
| Cost | Cost per qualified lead; cost per completed call | Understand unit economics. |
| Quality | Human review score; incorrect-answer rate; opt-out/complaint rate | Protect customer experience and trust. |

# 11. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| WhatsApp/telephony onboarding delays | Start account setup and provider checks during discovery; keep a test environment. |
| Unexpected usage costs | Set usage budgets and alerts; log cost by tenant and workflow; cap call duration where appropriate. |
| AI hallucinations or wrong commitments | Use approved knowledge, structured outputs, tool allowlists, guardrails and human escalation. |
| Poor performance in local languages | Benchmark target languages and accents with representative callers before rollout. |
| Provider outage or rate limits | Queue work, retry safely, use backoff and provide a human/manual fallback. |
| Privacy or regulatory non-compliance | Complete compliance review, consent/opt-out controls, access restrictions and retention policies. |
| Scope creep | Define MVP boundaries, acceptance criteria, change control and explicit exclusions. |

# 12. Official Technology Resources

WhatsApp Cloud API: https://developers.facebook.com/docs/whatsapp/cloud-api/

Meta WhatsApp Developer Hub: https://whatsappbusiness.com/developers/developer-hub/

Node.js: https://nodejs.org/

NestJS: https://nestjs.com/

n8n: https://n8n.io/

PostgreSQL: https://www.postgresql.org/

Amazon Web Services: https://aws.amazon.com/

Amazon CloudWatch: https://aws.amazon.com/cloudwatch/

OpenAI API documentation: https://platform.openai.com/docs/overview

Google Gemini API: https://ai.google.dev/gemini-api/docs

AWS Bedrock: https://aws.amazon.com/bedrock/

Exotel: https://exotel.com/

Twilio Voice pricing for India: https://www.twilio.com/en-us/voice/pricing/in

Vapi: https://vapi.ai/

Retell AI: https://www.retellai.com/

Zoho CRM: https://www.zoho.com/crm/

HubSpot CRM: https://www.hubspot.com/products/crm

ElevenLabs: https://elevenlabs.io/

# 13. Questions to Confirm Before Final Quotation

Which industry and customer journeys are in scope?

Does the customer already have a CRM? If yes, which product and API access level?

Expected monthly WhatsApp conversations and outbound message volume?

Expected inbound/outbound calls per day, average call duration and peak concurrency?

Which languages and accents must the voice agent support?

Should the AI agent only qualify leads, or also book appointments, take payments or update orders?

Are call recordings required? What retention period and access policy apply?

Does the customer have a Meta Business Portfolio, WhatsApp Business Account and suitable phone number?

What is the target launch date, support SLA and budget range?

Will this be a single-customer deployment or a multi-tenant SaaS product?

# 14. Recommended Initial Scope

For the first paid pilot, keep the scope controlled: one WhatsApp number, one CRM integration, a small set of approved message templates, lead capture, two or three follow-up workflows, one voice-agent use case, basic dashboard metrics, and a human handoff. Test with a limited customer cohort before scaling.

The best architecture is the one that satisfies the client's business outcomes with the least operational complexity. Start with proven providers, measure usage and conversion, and introduce custom components only where they create a clear advantage.